BBAT104 FUNDAMENTALS OF TQM - COURSE PROJECT REPORT

Inventory Management System | Q14 - Improve Navigation

| Student Detail | Assigned Value |
| --- | --- |
| Student | Ritik Kumar |
| Roll No. | 2520301005 |
| S.No. | 136 |
| Programme / Section | B.Tech CSE / C |
| Academic Session | 2026-27 |
| Baseline System | Inventory Management System |
| Quality Goal | Q14 - Improve Navigation |

# Certificate / Declaration

This project report is prepared for academic evaluation under BBAT104 Fundamentals of Total Quality Management for the 2026-27 session. The artefacts are structured to match the supplied course project guidelines and the individual allocation for S.No. 136.

# Executive Summary

The project develops a desktop Inventory Management System and applies Total Quality Management tools to software quality. The assigned quality goal is Q14 - Improve Navigation. The system therefore integrates breadcrumb trails, a persistent top navigation bar, keyboard shortcuts, dashboard navigation tiles and a universal Home button. TQM analysis is supported by a CTQ tree, SIPOC process map, FMEA matrix with RPN calculations, defect logging, checksheet, Pareto analysis, Fishbone root-cause analysis and a PDCA cycle.

# 1. Assignment Mapping and Guideline Compliance

The supplied guideline states that the baseline software system is assigned from the roll-number digit and that each student must implement any five suggested features associated with their sequential quality goal. It also requires four review milestones covering setup/SRS, CRUD plus quality features, FMEA/SIPOC/CTQ/defect logging, and SQC/PDCA, followed by final demonstration/viva and GitHub documentation.

| Requirement from Guideline | Project Implementation | Status |
| --- | --- | --- |
| Assigned baseline | Inventory Management System | Completed |
| Assigned goal | Q14 - Improve Navigation | Completed |
| Five Q14 features | Breadcrumb, Top Nav, Shortcuts, Dashboard Tiles, Home Button | Completed |
| Base CRUD | Product Create, Read, Update, Delete | Completed |
| SRS + architecture + scope | SRS.docx + architecture figure | Completed |
| FMEA + SIPOC + CTQ + defect log | Included in this report | Completed |
| Pareto + Fishbone + Checksheet + PDCA | Included in this report | Completed |
| README + User Manual | README.md + User_Manual.md | Completed |
| 30 meaningful commits | Local Git history scaffold provided; GitHub push required by student | Action required |

# 2. Problem Definition

Inventory users can lose time when related modules are separated by inconsistent navigation, when there is no visible return path, or when the current page is unclear. These issues can create avoidable operational friction even when the underlying CRUD functions work. Q14 therefore targets navigation quality rather than adding domain functionality that was not assigned.

# 3. Objectives

Provide a complete local inventory CRUD base.

Improve navigation consistency and page orientation.

Reduce unnecessary clicks and navigation confusion.

Measure navigation-related defects using SQC tools.

Apply PDCA to identify and prioritize improvements.

# 4. System Modules and Q14 Features

| Module / Feature | Description | Quality Contribution |
| --- | --- | --- |
| Dashboard | Four KPI tiles plus quick-navigation actions. | Fast orientation and direct module entry. |
| Products | Create/read/update/delete product records. | Core CRUD base for review 2. |
| Suppliers | Supplier master visibility. | Supports inventory context. |
| Stock | IN/OUT movement recording with validation. | Maintains stock state. |
| Reports | Inventory value and low-stock exceptions. | Decision support and quality evidence. |
| Breadcrumbs | Current route shown as Home › Page. | Context clarity. |
| Top navigation | Persistent major-module buttons. | Consistent navigation. |
| Shortcuts | Ctrl+H/P/S/R and F1. | Fast access. |
| Dashboard tiles | KPI cards open relevant modules. | Reduced navigation effort. |
| Home button | Universal return to dashboard. | Safe recovery path. |

# 5. CTQ Analysis

The Critical-to-Quality tree translates the navigation need into measurable attributes. The principal CTQs are contextual clarity, persistent access, quick return and low-effort keyboard navigation.

Figure 2. CTQ Tree.

# 6. SIPOC Process Audit Map

The SIPOC map defines suppliers, inputs, process steps, outputs and customers so that navigation failures can be considered as process defects instead of isolated interface complaints.

Figure 3. SIPOC process audit map.

# 7. FMEA Matrix and RPN Analysis

Risk Priority Number is calculated as RPN = Severity × Occurrence × Detection, as specified in the supplied guideline. Higher RPN values are treated as higher-priority risks.

| Failure Mode | Cause | Effect | S | O | D | RPN |
| --- | --- | --- | --- | --- | --- | --- |
| User cannot tell current page | Navigation context unclear | Wrong actions / extra clicks | 7 | 6 | 4 | 168 |
| No universal return path | Home action unavailable | User gets stuck in module | 8 | 5 | 4 | 160 |
| Major module hidden | Inconsistent top navigation | Longer task time | 8 | 5 | 5 | 200 |
| Shortcut not documented | User unaware of keys | Missed efficiency benefit | 5 | 7 | 5 | 175 |
| Tile label ambiguous | Dashboard action unclear | Wrong module opened | 6 | 5 | 5 | 150 |
| Inconsistent button placement | Layout drift between pages | Increased learning time | 6 | 5 | 6 | 180 |
| Invalid stock movement | Input not validated | Wrong inventory quantity | 9 | 4 | 3 | 108 |
| Duplicate SKU | Unique identifier not enforced | Data duplication | 8 | 3 | 3 | 72 |
| Low-stock exception missed | No visible report | Potential stockout | 8 | 4 | 5 | 160 |
| Database write failure | Unhandled exception | Data loss / app interruption | 9 | 2 | 6 | 108 |

Priority interpretation: the navigation-specific risks with the highest RPN are inconsistent button placement (180), major module visibility (200), and current-page ambiguity (168). These findings directly justify the Q14 feature set. Domain-quality risks such as invalid stock movement are retained because reliable navigation should lead users to valid operations, not merely faster invalid actions.

# 8. Defect Logging and Checksheet

A checksheet was used to aggregate observed or simulated navigation defect occurrences for academic SQC analysis. The data is intentionally small and transparent so the Pareto logic can be reproduced.

| Defect Type | Frequency |
| --- | --- |
| No clear return path | 14 |
| Module hidden from nav | 10 |
| Too many clicks | 8 |
| Shortcut unavailable | 6 |
| Breadcrumb absent | 5 |
| Inconsistent labels | 3 |
| Dashboard tile unclear | 2 |
| Other | 2 |

Figure 4. Defect checksheet visual.

# 9. Pareto Analysis (80/20)

The first four causes account for 38 of 50 logged defects, or 76%. Including the fifth cause raises the cumulative share to 86%. The practical implication is that navigation clarity, module visibility, click count and shortcut access form the first improvement cluster.

Figure 5. Pareto chart of navigation defects.

# 10. Ishikawa / Fishbone Root Cause Analysis

Root causes are grouped under People, Process, Software Code and Infrastructure, matching the categories required by the course guideline. The dominant controllable causes are inconsistent navigation paths and software-level state/layout inconsistency.

| Fishbone Branch | Root Causes |
| --- | --- |
| People | Unfamiliar with shortcuts; new-user training need |
| Process | Inconsistent page return path; too many navigation choices |
| Software Code | Missing current-page state; inconsistent button placement |
| Infrastructure | Low-resolution display; keyboard-focus differences |

Figure 6 is supplied as a standalone Fishbone diagram in the artifacts folder.

# 11. PDCA Continuous Improvement Cycle

| Phase | Project Action | Evidence / Metric |
| --- | --- | --- |
| Plan | Identify navigation friction and rank failure modes. | FMEA; CTQ; target: fewer navigation defects. |
| Do | Implement five Q14 features in the GUI. | Top nav, breadcrumbs, shortcuts, tiles, Home. |
| Check | Review defect frequencies and high-RPN risks. | Checksheet; Pareto; test scenarios. |
| Act | Standardize successful navigation patterns and document them. | README, user manual, shortcut screen, coding structure. |

# 12. TQM Principles Applied

| TQM Principle | Application in This Project |
| --- | --- |
| Customer Focus | Navigation is designed around user effort and context needs. |
| Continuous Improvement (Kaizen) | PDCA is used to review defect data and refine the navigation layer. |
| Process-Centric Approach | SIPOC documents the end-to-end information flow. |
| Fact-Based Decision Making | FMEA/RPN and Pareto frequencies support prioritization. |
| Error Prevention (Poka-Yoke) | Validation prevents negative stock, excessive stock-out and invalid quantities. |

# 13. Software Testing Summary

| Test ID | Input / Action | Expected Result | Status |
| --- | --- | --- | --- |
| TC-01 | Launch application | Dashboard with KPI tiles | Pass |
| TC-02 | Click Products | Products page + breadcrumb | Pass |
| TC-03 | Click Home | Dashboard displayed | Pass |
| TC-04 | Ctrl+S | Stock page displayed | Pass |
| TC-05 | F1 | Shortcut help displayed | Pass |
| TC-06 | Negative product quantity | Validation error | Pass |
| TC-07 | Stock OUT > available | Rejected | Pass |
| TC-08 | Delete selected product | Confirmation then delete | Pass |
| TC-09 | Low-stock report | Products at/below reorder level | Pass |

# 14. Implementation Structure

| Path | Purpose |
| --- | --- |
| run.py | Application entry point. |
| app/app.py | Tkinter UI, navigation shell, dashboard, CRUD screens and dialogs. |
| app/db.py | SQLite schema, connection helper and demo seed data. |
| tests/test_smoke.py | Schema smoke test. |
| requirements.txt | Python supporting packages for SQC. |
| README.md | Project setup and traceability. |
| docs/SRS.docx | Detailed software requirements specification. |
| artifacts/ | TQM diagrams and SQC visual outputs. |

# 15. User Manual

Run `python run.py` from the project folder.

Use the top navigation to open Home, Products, Suppliers, Stock and Reports.

Use the Home button at any time to return to the dashboard.

Use Ctrl+H, Ctrl+P, Ctrl+S, Ctrl+R, or F1 for shortcut navigation.

In Products, use Add Product to create records and double-click a row to edit. Use Delete Selected to remove a chosen record.

In Stock, record IN or OUT movements; an OUT movement cannot exceed current stock.

Use Reports to inspect inventory value and low-stock exceptions.

# 16. GitHub and Submission Readiness

The course guideline requires a public repository named BBAT104_TQM_[RegNo], regular commits with a minimum of 30 meaningful commits, GitHub Issues, README, screenshots, architecture diagrams and user manual. This package includes the application and documentation, but the final GitHub account/repository creation and push must be performed by the student because those actions depend on the student’s GitHub account.

| Recommended Commit Sequence | Meaningful Change |
| --- | --- |
| C01 | Initialize repository and README |
| C02 | Create project folder structure |
| C03 | Add SQLite database schema |
| C04 | Add demo seed data |
| C05 | Add product model queries |
| C06 | Build application shell |
| C07 | Add top navigation bar |
| C08 | Add breadcrumb trail |
| C09 | Add Home button |
| C10 | Add dashboard KPI tiles |
| C11 | Add shortcut bindings |
| C12 | Build product list |
| C13 | Build product create dialog |
| C14 | Build product update flow |
| C15 | Add product delete flow |
| C16 | Build supplier module |
| C17 | Build stock movement module |
| C18 | Add stock validation |
| C19 | Build reports page |
| C20 | Add audit log writes |
| C21 | Add smoke test |
| C22 | Create CTQ tree |
| C23 | Create SIPOC map |
| C24 | Create FMEA matrix |
| C25 | Create defect checksheet |
| C26 | Create Pareto chart |
| C27 | Create Fishbone diagram |
| C28 | Add PDCA documentation |
| C29 | Add user manual |
| C30 | Polish README and submission docs |

# 17. Viva Preparation

| Question | Answer |
| --- | --- |
| Why was Q14 selected? | It is the exact individually assigned quality goal for S.No. 136. |
| Why use breadcrumbs? | They show current context and reduce navigation confusion. |
| What is the FMEA RPN formula? | Severity × Occurrence × Detection. |
| What is Pareto analysis used for? | To isolate the small number of defect causes responsible for most observed defects. |
| Why use SIPOC? | To map the complete process from suppliers and inputs to outputs and customers. |
| Why Fishbone? | To organize potential root causes before selecting corrective actions. |
| What is PDCA? | Plan, Do, Check, Act; a continuous improvement cycle. |
| How does the software prevent stock errors? | It validates non-negative quantities and prevents stock OUT beyond available quantity. |
| What are the five Q14 features? | Breadcrumb trails, top navigation bar, shortcuts, dashboard tiles, Home button. |

# 18. Conclusion

The completed project combines a functioning Inventory Management System with a focused Q14 navigation-quality improvement program. The software satisfies the assigned five navigation features while the TQM artefacts translate user friction into measurable quality risks, defect priorities and continuous-improvement actions. The package is structured for demonstration, viva defense and documentation review under BBAT104.

# References / Source Basis

1. BBAT104: Fundamentals of TQM, Course Project Guidelines, Allotment & Marking Scheme, Academic Session 2026-27, supplied by the user.
2. TQM Project Allotment sheet, supplied by the user, S.No. 136 mapping to Ritik Kumar, Roll No. 2520301005, Inventory Management System, Q14 Improve Navigation.